Practice calling vendors for updates. Learn how to log follow-ups

## How to Call Vendors for Updates (Script Practice)

Here’s a basic call script template you can customize based on your style:

### 📞 Sample Call Script

You:
"Hi [Vendor Name], this is [Your Name] from [Your Company or Project Site]. I'm calling to check on the status of the [material name] delivery that was scheduled for [date]."

Scenarios:

- If it's confirmed / delivered:
“Great, just confirming — [X] quantity has been delivered? I’ll mark that on our tracker. Thanks.”

- If it’s delayed:
“Can you please share the updated delivery date? Also, is there anything holding it up that we should know about?”

- If it’s partially delivered:
“We’ve received [quantity], but [remaining] is still pending. When can we expect the rest?”

End:
“Thanks for the update. I’ll log this and follow up if needed. Please keep me posted if anything changes.”

## 📋 How to Log Follow-Ups in Excel (Sheet Example)

| Vendor Name |  |  |  |  | Contact Person |  | Item / Service |  |  | Last Call Date |  |  | Status |  |  | Next Follow-Up |  |  |  | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| XYZ Metals |  |  |  |  | Ramesh |  | Guide Rails (12 sets) |  |  | 18-Aug-25 |  |  | Partial Delivered |  |  | 20-Aug-25 |  |  |  | 2 sets delayed due to transport |
| Lift Co |  |  |  |  | Anita |  | Elevator Cabin |  |  | 16-Aug-25 |  |  | Delivered |  |  | — |  |  |  | Delivered on time |
| Steel Tech |  |  |  |  | Mohan |  | Wire Ropes |  |  | 18-Aug-25 |  |  | Delivered |  |  | — |  |  |  | Confirmed by warehouse |